**Nikunjam Tharangini, work progress as on 31st March 2023.**

**Structural work** completed including Roof top Swimming Pool, Over Head Water Tank etc.

**Brick work and plastering** completed.

**Electrical: -**

HT Electrical :- Cable Laying & panel installation in progress

LT:- Apartment and Common area wiring work in progress.

 **Plumbing**

Apartment Toilet plumbing works completed.

Common Area plumbing work in progress

Procurement of all CP & Sanitary fittings for Apartment is in progress.

**Firefighting: -** Firefighting works in the Apartment and Common area completed

**TILING WORKS: -** Toilet floor and wall tiling work 90% completed

**INTERNAL PAINTING: -** Putty, Primer work completed

**EXTERNAL PAINTING:-** External painting is in progress

**Kitchen: -** Counter top Slab and dado work in progress.

Plumbing and floor screeding completed.

**COMMON AREA :-** Staircase handrail, plumbing, electrical, telecommunication work, Firefighting works are in progress.

**Amenities: -** Swimming pool civil/water proofing work, ground floor recreation putty/primer work completed and finishing work in progress.

**Aluminium Schuco Systems: -** Procurement & Installation work in progress.

**Lifts: -** Service/Bed Lift installation completed and commissioned. 2nd & 3rd Lift installation work in progress.

**False Ceiling work:-** In all apartments completed.

**Joineries:-** Procurement of joineries in progress.

**Locks and Latch Hardware: -** Procurement in progress.

**Water proofing work: -** Completed.